# Issues_Summary

Open workable items (current_location = Issues), regenerated from the SQLite single-source-of-truth (§11.4.12).

## Counts by Type × Status

| Type | Status | Count |
| --- | --- | --- |
| Bug | Operator-blocked | 1 |
| Bug | Queued | 39 |
| Task | Operator-blocked | 1 |
| Task | Queued | 12 |
| TOTAL |  | 53 |

## Items

| ATM ID | Type | Status | Severity | Description |
| --- | --- | --- | --- | --- |
| HXC-159 | Task | Queued | High | Reported-Via: §11.4.202 reporting directive task on 2026-07-28T19:26:22Z Reported-By: Operator What (the report, verbatim): Feature description (verbatim): Fully incorporate the HelixSkills System (git@github.com:HelixDevelopment/skills.git) into BOTH HelixCode and HelixAgent, covering ALL of its power-features with nothing left out. VERBATIM OPERATOR REQUIREMENTS (2026-07-29): “Fully incorporate into HelixCode and HelixAgent the HelixSkills System for all work with Skills: git@github.com:HelixDevelopment/skills.git , we MUST fully incorporate all HelixSkills power-features fully without nothing leftout! Full exhaustive implementation plan divided into phases, tasks and subtasks with exhaustive amount of data with all details MUST BE prepared! Full coverage with ll supported test types, challenges and HelixQA test banks (suites) is mandatory! Extend and update all existing documentation, user manuals, guides, FAQs, create stunning illustrations, graphs and diagrams and incorporate them in all materials! Any gaps, shortcomings, weak spots, danger zones, issues, or any inconsistencies MUST BE detected in advance during the planning and implementation process and properly tackled with comprehensive rock-solid solutions implementations, risk-free and safe! Track all progress through the constinuation docs, memory, knowledge and remebering mechanisms we have! Use GitHub SpecKit for all phases of incorporating with bridge to Superpowers used for the implementation and subagents driven development mechanism!” PRE-VERIFIED ENVIRONMENT FACTS (established 2026-07-29, not assumed — §11.4.6): - GitHub SpecKit IS installed at /home/milos/.local/bin/specify. It is NOT yet initialized in this repo (no .specify/ and no specs/ directory present). Initialization is therefore an explicit early task, not an assumption. - git@github.com:HelixDevelopment/skills.git IS reachable via SSH. git ls-remote --heads returns branches including feature/catalog-docs, feature/deep-research, feature/testing-infra. The default branch and full branch/tag inventory MUST be re-derived at research time rather than inferred from this partial listing. - The repository is NOT currently a submodule of this project. .gitmodules contains no HelixDevelopment/skills entry; the only ‘skills’-matching entry is cli_agents/codex-skills -> vasic-digital/caf-codex-skills.git, which is a DIFFERENT repository and must not be confused with it. - Both consumers exist in-tree: the inner Go module helix_code/ (module dev.helix.code) and the submodule submodules/helix_agent (module dev.helix.agent). MANDATORY DELIVERY CONSTRAINTS: - SpecKit-first: use GitHub SpecKit for ALL phases of the incorporation, bridged to Superpowers for implementation, executed subagent-driven (§11.4.70 / §11.4.20). - Exhaustive plan structured as phases -> tasks -> subtasks, with an exhaustive level of detail (down to lines-of-code and micro-POCs where the design is load-bearing). - Complete test coverage per §11.4.169: unit, integration, e2e, full-automation, Challenges (vasic-digital/challenges), HelixQA banks (HelixDevelopment/helix_qa) with autonomous sessions, DDoS, security, stress + chaos, concurrency/atomicity, race/deadlock, memory, benchmarking. Every PASS carries captured evidence (§11.4.5 / §11.4.69); every guard ships a paired §1.1 mutation. - Documentation: extend AND update every existing doc, user manual, guide and FAQ — not only new ones. Produce illustrations, graphs and diagrams and incorporate them into all materials. Four-format export discipline per §11.4.65 / §11.4.153. Every doc reachable from the main README per §11.4.212. - Risk work is a PLANNING deliverable, not a post-hoc note: every gap, shortcoming, weak spot, danger zone, issue and inconsistency MUST be detected DURING planning and each one paired with a comprehensive, rock-solid, risk-free and safe solution (§11.4.102 systematic-debugging over all gathered data). - Reuse before rewrite (§11.4.74 / §11.4.28): survey the vasic-digital and HelixDevelopment catalogues on GitHub AND GitLab first; extend owned submodules in place rather than duplicating, keeping them project-agnostic and decoupled. HelixSkills itself must be incorporated as a properly-laid-out dependency per §11.4.28(C) / CONST-051(C) — root-level or submodules/, never a nested own-org chain. - Cross-consumer parity: HelixCode and HelixAgent must BOTH receive the full feature set; a capability landing in one and not the other is an incompleteness to be tracked, not silently accepted. - Progress tracked through the continuation docs, the memory/knowledge/remembering mechanisms, and the workable-items SSoT (§12.10 / §11.4.131 / §11.4.93 / §11.4.95). ACCEPTANCE CRITERIA: 1. A SpecKit specification exists and is initialized in-repo, covering every HelixSkills power-feature, with an explicit feature inventory proven complete against the upstream repository (an enumerated list, not a sample — §11.4.118). 2. A phase/task/subtask implementation plan exists at the stated depth, with each risk item paired to a concrete mitigation. 3. Every planned capability is wired and end-user-reachable in BOTH consumers, proven by §11.4.108 runtime signatures on a clean target — not merely compiled. 4. The full §11.4.169 test-type matrix is green with captured evidence, Challenges and HelixQA banks included. 5. All documentation is updated and exported, with the produced diagrams/illustrations incorporated, and reachable from README. 6. Independent code review reaches a zero-finding GO per §11.4.125 / §11.4.134 / §11.4.142. 7. No capability is claimed without runtime evidence — the anti-bluff covenant governs every closure (§11.4 / §11.4.1 / §11.4.123). §11.4.213 FEATURE research-and-planning WORK PROGRAM (scheduled, not yet executed): (a) Deep web-research series (articles / guides / scientific papers / open-source projects+codebases / real-world examples) on the best way to incorporate this feature into the project (§11.4.8 / §11.4.99 / §11.4.150). (b) Systematic-debug (§11.4.102) of ALL data obtained to enumerate EVERY weak spot / gap / danger-zone / inconsistency / imperfection, and design a risk-free, rock-solid solution for EACH one found. (c) The design MUST ALWAYS be enterprise-grade, bleeding-edge, and innovative – never less. (d) MANDATORY exhaustive documentation: many technical documents, an implementation plan down to lines-of-code + micro-proof-of-concepts, diagrams / schemes / graphs, illustrations, SQL definitions, templates, and every other relevant material (§11.4.65 / §11.4.73). (e) Investigate + plan REUSE of existing vasic-digital + HelixDevelopment submodules/components BEFORE proposing a rewrite; extend them freely where genuinely needed while keeping them fully decoupled / project-not-aware / reusable (§11.4.28 / §11.4.74 / §11.4.177). (f) Plan from the TESTING point of view from day one: every supported test type, the Challenges submodule, and full HelixQA bank coverage (§11.4.27 / §11.4.169). (g) Divide the work into phases / tasks / subtasks, fine-grained and nano-detailed enough to drive integration / implementation / wiring / testing / scaling directly. (h) Plan explicitly for enterprise scalability and maximal performance. (i) When the feature has a UI/UX surface, produce full wireframes / diagrams / design files (Figma / PSD / PDF, or whatever the project mandates) authored via OpenDesign (§11.4.162 / §11.4.190). (j) Plan full CodeGraph integration with regular / real-time index synchronisation (§11.4.78 / §11.4.79 / §11.4.80). (k) Create fully-detailed follow-on workable items (every detail + reference + attachment) synced in REAL TIME to the SQLite single-source-of-truth (§11.4.93 / §11.4.95) + every derived workable-items document + every related project doc/component + every connected external work-tracking system (§11.4.148 D5) – honestly SKIPPING any absent tracker with a machine-readable reason (credentials_absent / tracker_client_absent, §11.4.10) rather than EVER faking a push. Research-doc destination (to be populated when this item is worked): docs/research/fully_incorporate_the_helixskills_system_into_helixcode_heli_20260728T192622Z_2557683/ Execution model (§11.4.213 clauses 1-2): this item is SCHEDULED, not yet executed. The multi-day research/planning/documentation work above is performed LATER by the project’s standing autonomous loop (§11.4.87 / §11.4.94 / §11.4.97 / §11.4.103 / §11.4.126) when it claims this item, and MUST be driven to a genuinely COMPLETED-and-wired or explicitly evidence-backed CLOSED terminal state under §11.4.197 – this item MUST NOT be left sitting un-wired in the backlog. Affected scope / file-scope manifest: Feature research/planning – destination: docs/research/fully_incorporate_the_helixskills_system_into_helixcode_heli_20260728T192622Z_2557683/ Reproduction / context: UNKNOWN: not stated in the report — a reproduction MUST be established before any fix (§11.4.102 / §11.4.146 / §11.4.199) Acceptance criteria: The full research-doc tree exists under docs/research/fully_incorporate_the_helixskills_system_into_helixcode_heli_20260728T192622Z_2557683/, every enumerated weak-spot/gap/danger-zone carries a designed risk-free solution, an implementation plan down to lines-of-code exists, the planned follow-on workable items are created, and the whole effort is validated per §11.4.197 (never left un-wired). === ADDENDUM — BINDING OPERATOR REQUIREMENT (2026-07-29, added after scheduling) === VERBATIM: “Make sure that SpecKit and Superpowers are used with Bridge extension and with all extensons we have created derrived from constitution Submodule!” This is not optional colour on the SpecKit mandate — it names specific existing assets that this work MUST compose with rather than duplicate (§11.4.74 extend-don’t-reimplement). THE BRIDGE EXTENSION (verified to exist, 2026-07-29): constitution/docs/research/extensions/speckit_superpowers/implementation/ — the “Helix Constitution-Powered SpecKit-Superpowers Bridge”. Eight documents, each in .md/.html/.pdf/.docx: README, IMPLEMENTATION_PLAN, NANO_TASK_ENGINE, EXTENSION_DEVELOPMENT, TDD_INTEGRATION, CONSTITUTION_INTEGRATION, SECURITY, APPENDIX. It defines a SEVEN-LAYER architecture: 1 Developer Workstation 2 Spec-Kit Core (governance) 3 SuperSpec bridge (orchestration — github.com/WangX0111/superspec) 4 SuperB extension (discipline enforcement — speckit-community.github.io/extensions/superb) 5 SuperBridge MCP (execution) 6 Helix LLM (inference — github.com/HelixDevelopment/helix_llm) 7 Distributed host cluster (llama.cpp RPC) CONSTITUTION-DERIVED EXTENSIONS THAT MUST BE IN SCOPE (inherited BY REFERENCE per §11.4.228 — never copied locally, a copy diverges silently): constitution/skills/ (7) action-prefix-system, media-validator, multitrack, reporting-workable-items, scheduled-work-queue, session-sync, workable-item-lifecycle constitution/mcp/ (2) media-validator-mcp.json, scheduled-work-mcp.json constitution/plugins/ (2) helix, scheduled-work constitution/actions/ registry.yaml (§11.4.140 action system), subagent_tiering.yaml constitution/scripts/hooks/ (7 live) action_prefix_expand.sh, credential_scan_lib.sh, guard-branch-consistency.sh, guard-forbidden-commands.sh, guard-track-branch-label.sh, guard-work-track-binding.sh, post-merge ALREADY PRESENT LOCALLY — do not re-create: .claude/skills/ 10 registered speckit-* skills (analyze, checklist, clarify, constitution, converge, implement, plan, specify, tasks, taskstoissues) .specify/ workflows/speckit/workflow.yml, integrations/{claude,speckit}.manifest.json, scripts/bash/, templates/, memory/ ADDED ACCEPTANCE CRITERIA: 8. Every constitution-derived extension above has an explicit disposition — reused, extended, or orthogonal-with-reason. Silence is not an answer (§11.4.118). 9. Each of the 7 Bridge layers is classified WIRED vs DESIGNED-ONLY with a captured probe. A design document existing is NOT evidence a layer is installed — that is precisely the §11.4.108 SOURCE-vs-RUNTIME gap, and reporting a documented layer as an available one would be a §11.4 bluff. 10. The skill-namespace collision risk is addressed with a designed mitigation: HelixSkills is itself a skills system, while §11.4.164’s post_update_hook.sh already registers constitution skills into .claude/skills/. Two systems registering into one namespace needs defined precedence and clash handling, not discovery at runtime. 11. SuperSpec and SuperB are THIRD-PARTY, non-own-org dependencies (§11.4.74 vendor path) — their health, maintenance status and supply-chain exposure must be assessed, not assumed from the design doc referencing them. |
| HXC-164 | Task | Queued | Medium | The script that brings up the supporting services for testing talks to the container tooling directly, rather than going through the shared containers component the organisation maintains for exactly this purpose. That component exists so every project starts services the same way, gets the same health checking, and benefits from fixes once rather than repeatedly. Bypassing it means this project carries its own copy of that logic, which drifts and has already caused one outage of its own. A related leftover is that several optional service startups still hide their errors, so a failure to start looks identical to a success. This was flagged honestly in a commit message, but a note in a commit message is not an obligation anyone will act on, which is why it is being tracked here. Closing this means routing the startup through the shared component and removing the remaining error-hiding so a failed start is visible. |
| HXC-166 | Bug | Queued | Medium | When publishing the agent component, the hosting provider reported a large number of outstanding security advisories against the libraries it depends on, originally recorded as 204. That figure turns out to be unreliable in three separate ways, all now measured. It drifts upward on its own as new advisories are published — 204 when the item was filed, 205 the next day, and 210 on a live re-query on 2026-08-06 — so no fixed number can ever be “the” count. It over-states the work by about a fifth, because the same advisory is counted once for every dependency file it appears in: 210 rows collapse to 169 genuinely distinct advisories, and the five criticals collapse to four. And it comes from only one of the two places this code is published; the other copy reports zero, because advisory scanning was never switched on there. The recorded breakdown was also wrong: the real split is 5 critical, 88 high, 99 moderate and 18 low. A full reachability triage has now been completed, and it changes the picture substantially. An advisory only endangers a user if the affected code can actually be reached in something we ship, and on that test none of them currently qualify. The Go vulnerability scanner, run from the seven binaries we actually release, reports our code is affected by zero vulnerabilities; a handful of findings against a container library are reachable only from one internal package that nothing else in the codebase refers to and that never enters a released binary at all. Seven in ten of the remaining alerts, including three of the four critical ones, belong to a single copied-in third-party project whose container definition points at a build file that does not exist, so it cannot start today. Most of the rest belong to a browser toolkit that no release process ever builds. Exactly one alert touches a component that genuinely ships and runs, and the defence that advisory asks for has already been written and tested in our own code; the alert stays open only because the dependency version label was not bumped to match. A related piece of housekeeping was resolved while this triage was running: roughly 8,900 files of downloaded third-party library code, including the vulnerable template library behind one critical advisory, had been committed into the repository, and have now been removed from the tracked files, though they remain in the project history. The practical benefit of finishing this work is that the alarming published number stops misrepresenting the product, and we regain the ability to say honestly, with evidence, that nothing we ship carries a reachable known vulnerability. This item stays open because the third part of its acceptance criterion has not been done: the dependencies behind the critical and high findings have not yet been upgraded or removed, and the decision on whether to repair or retire the copied-in project that carries most of them is an operator call. |
| HXC-168 | Bug | Operator-blocked | High | The password used to reach the project database is written in plain text inside several setup and container files, and those files are published on all four public code-hosting accounts. Anyone who reads the project can read the password. This is not new and was not introduced by recent work; the project’s own earlier security review already recorded it as something that must be replaced, and that has still not happened. The practical risk depends on whether the same password is used anywhere reachable from outside, which has not been established either way and should not be assumed harmless. Because the value is already public, changing the files alone is not enough — the password itself has to be changed everywhere it is used, and the setup files must then read it from a private configuration source rather than containing it. Until both halves are done the project cannot honestly claim its credentials are protected. |
| HXC-171 | Bug | Queued | Medium | A complete copy of somebody else’s web application sits inside the agent’s source tree, and it alone accounts for one hundred and thirty-nine of the two hundred and four reported dependency security warnings, including three of the five most severe. It cannot currently be built or run: the startup configuration points at a build recipe file that does not exist in that folder, and its supporting packages have never been downloaded here. This matters in two opposite ways at once. Because it is not built, those warnings do not describe anything we actually run today, which is why they rank low. But because a startup entry still references it, the setup is broken and misleading, and if anyone ever supplies the missing recipe file, all one hundred and thirty-nine warnings become live at once with no warning to whoever does it. Anyone reading our security reports benefits from removing this distortion, since it currently buries the small number of warnings that genuinely matter. The expected outcome is an explicit decision, recorded in writing: either keep the copy and properly maintain and build it, or remove it and its broken startup entry, or replace it with a reference to the upstream hosted service. Because deleting shipped components requires approval, the decision must be put to the operator rather than taken unilaterally. |
| HXC-172 | Task | Operator-blocked | High | A small companion service we wrote ourselves is packaged into a container and started as part of the standard deployment, and it carries three known security warnings in its supporting packages, two of them rated high. Unlike the great bulk of the reported warnings, these have no mitigating evidence in either direction: we cannot say the code is unshipped, because it demonstrably ships, and no analysis has been run to establish whether the affected functionality is ever exercised. This matters because it is the one place in the whole review where something we genuinely run carries unassessed risk, which makes it far more deserving of attention than its small count suggests. One of the three is not really an upgrade problem at all: it concerns a protective setting that is switched off unless explicitly enabled, so updating the package without also turning the protection on would leave the exposure in place while appearing to resolve it. Users of any deployment running this service benefit. The expected outcome is a reachability assessment of the three warnings, the two straightforward package updates applied, the protective setting explicitly verified as enabled in our configuration rather than assumed, and the service rebuilt and confirmed working. |
| HXC-175 | Bug | Queued | Low | The cache that remembers model information has a small safety fallback for the case where its clock was never configured. That fallback can never actually run today, because the only way to build the cache always configures the clock — so it is untested and unexercised. On its own that is harmless. The reason it is worth recording is what happens if someone later edits it: a plausible-looking change to return an empty time instead of the current time would make every cached entry appear to have been fetched at a point so far in the past that the freshness check reads as a negative age, which never exceeds the expiry limit. Every entry would then be considered fresh forever, and the product would keep serving outdated model information indefinitely with no error and no failing test. The choice is to either add a small test that pins the fallback’s behaviour, or remove the branch entirely and document that there is one supported way to construct the cache. |
| HXC-178 | Bug | Queued | Low | When a caller presents an API key, the server compares it to the configured key using an ordinary text comparison. That kind of comparison stops as soon as it finds a character that does not match, so a key sharing the first few characters takes measurably longer to reject than one that differs immediately. An attacker who can measure those tiny differences across many attempts can recover the key one character at a time without ever guessing it outright. Network timing noise makes this difficult in practice, which is why it is low rather than urgent, but it is a genuine weakness and the remedy is standard and cheap: use the comparison function designed for secrets, which always takes the same amount of time regardless of where the difference falls. This is pre-existing and was not introduced by recent work. |
| HXC-179 | Task | Queued | Medium | The check that decides which websites may open a live connection to our server deliberately allows requests that carry no origin information at all. That is correct behaviour, because only browsers send that information and non-browser clients legitimately omit it. It is safe today only because a separate login check runs first and turns away anyone without valid credentials. The two protections are therefore coupled, but nothing records or enforces that coupling: if someone later removed or reordered the login check while working on something unrelated, every client that omits origin information would become completely ungated, and no existing test would notice. The work here is to add a check that specifically confirms the login step is still wired ahead of the connection upgrade, so the dependency is protected rather than merely true by luck. |
| HXC-180 | Task | Queued | Low | Three commits in the current release range do not build. All three share one cause: a test referred to a piece of data that was not added until a later commit, so anyone checking out those three points gets a build error. The tip of the branch is fine and the problem was corrected shortly afterwards. This cannot be repaired, because repairing it would mean rewriting published history, which the project forbids outright. The practical consequence is for anyone hunting a regression by stepping backwards through history: they will hit three points that fail to build for a reason unrelated to whatever they are hunting, and may wrongly conclude the fault lies there. The work here is simply to record the three affected points and their shared cause somewhere a person doing that search will find it, so the failure is recognised immediately as known and irrelevant rather than investigated from scratch. |
| HXC-181 | Task | Queued | Medium | HXC-160 corrected the 21 stale references to scripts/generate_issues_summary.sh and scripts/generate_fixed_summary.sh across the 12 parent-repo governance carriers, and added the CM-SUPERSEDED-GENERATOR-NAMING gate that guards them. Two reference sets were deliberately left untouched and are the subject of this item. First, constitution/Constitution.md still carries 14 references across several different anchors, including universal rules that projects other than HelixCode consume and historical migration-plan records such as the Phase 5 Go-binary-shim plan. Amending canonical constitutional text is a governance amendment that CONST-049 requires be committed and pushed to every configured upstream, then re-cascaded and pointer-bumped. Pushing was forbidden in the session that closed HXC-160, and a canon amended locally but never propagated is worse drift than the stale wording, so the canon was left alone. Second, 129 files across roughly 45 owned submodules carry cascaded restatements of the same two anchor sentences. The correction applied in the parent repo is deliberately scoped with the words in HelixCode, because the fix names a HelixCode-specific mechanism. Copying that HelixCode-scoped wording into decoupled, project-agnostic submodules would inject project context into them and violate CONST-051(B). The correct sequence is therefore to first agree project-neutral canonical wording that names the workable-items DB exporter generically, land and push it in the constitution submodule per CONST-049, and only then re-cascade to the fleet and bump pointers. Who benefits: every consuming project whose manuals inherit the anchor text, and any agent reading a submodule manual to learn how tracker summaries are produced. Acceptance: canon names the DB exporter in project-neutral wording, the change is pushed to every constitution upstream, all 129 submodule copies are re-cascaded, submodule pointers are bumped, and the cascade verifier plus CM-SUPERSEDED-GENERATOR-NAMING both pass with scope widened to the fleet. |
| HXC-188 | Task | Queued | Low | The main handbook that tells contributors and automated helpers how this project is organised lists several folders at the top level that do not exist. It names four internal areas when only one is present, and refers to a top-level commands folder that is absent entirely. Anyone following it — a new contributor, or an automated helper reading it for orientation — will look for things that are not there, and may conclude the project is broken or that they have checked out the wrong thing. It also undermines trust in the rest of the document, which is otherwise the authoritative description of how to work here. The correction is small and purely descriptive: measure the actual layout and update the section to match, then keep the two in step as the layout changes. |
| HXC-189 | Task | Queued | Low | One of the external projects this codebase depends on has been renamed. Our configuration still refers to it by its previous name, which currently works because the hosting service silently forwards requests from the old name to the new one. That forwarding is a courtesy, not a guarantee: it disappears if anyone ever creates a new project under the old name, and it is not honoured by every tool that might fetch the dependency. If it stops working, fetching the project fails with an error that points at a name nobody recognises, which is unusually confusing to diagnose. The fix is to record the project’s current canonical name so the reference stands on its own rather than depending on a redirect continuing to exist. |
| HXC-190 | Bug | Queued | Low | When a running command is cut short because it took too long, the result that comes back says it was not a timeout. The check that sets that flag looks at the wrong clock: it inspects the caller’s own deadline, which usually has none at all, rather than the timer that actually stopped the command. Investigation showed the obvious alternative would not work either, because the internal signal it would consult can only ever report a plain cancellation and never a timeout, and the timer that does the stopping is a separate mechanism entirely. The effect is that anyone diagnosing a slow command sees a generic failure and no indication that a time limit was the cause, which sends them looking in the wrong place. A sibling code path that runs commands the ordinary way sets the flag correctly by doing it inside the timer’s own callback, so a working pattern already exists to copy. |
| HXC-191 | Bug | Queued | Low | When a command is cancelled or times out, the system tries to stop not just that command but anything it started, by signalling the whole group of processes together. That only works if the command was placed into its own group when it began. With the protective sandbox enabled — the normal configuration — it is, and cancellation works. With the sandbox switched off, the grouping step is skipped but the stop attempt still asks the operating system to signal a group that does not exist, which fails silently because the error is discarded. The result is a cancelled command that keeps running. Today this is dormant, because the only configuration that disables the sandbox is used by a single test, so no shipped path reaches it. It is worth fixing because the failure is completely silent and would appear only in an unusual configuration, which is the hardest kind of problem to diagnose later. |
| HXC-192 | Bug | Queued | Low | Output from a running command is read line by line, with a limit on how long any single line may be. When a line exceeds that limit the reader stops — not just for that line, but permanently for that stream, because the buffer is fixed at the limit and can never grow past it. Nothing else takes over the reading. The command on the other end keeps writing until the operating system’s own small buffer fills, and then it blocks forever waiting for someone to read. So one unusually long line, which programs emitting compact machine-readable output produce quite naturally, can wedge the command that produced it. The fix is to keep draining and discarding the remainder of an over-long line rather than abandoning the stream, so the producing command is never starved of a reader. |
| HXC-196 | Task | Queued | Medium | The handbook that describes this project’s technology stack names a specific version of one of its networking libraries. Both parts of the codebase now use a newer version, because a security fix required moving off the older one. The upgrade was correct and deliberate; it is the handbook that is now wrong. This matters because that section is what a new contributor or an automated helper reads to learn what the project runs on, so it will confidently state a version that has not been used for some time — and because the same document has already been found describing folders that no longer exist, each additional inaccuracy makes the whole document less trustworthy. The fix is to update the recorded version to what is actually in use, and to note that the security upgrade is the reason, so nobody later reverts it believing the handbook was correct. |
| HXC-197 | Bug | Queued | Low | One test directory contains a duplicate of its own path nested inside itself, so the same ten files appear twice in the project at two different depths. It was created by an earlier renaming exercise that moved a tree while leaving a copy behind at the old location inside the new one. Nothing reads the nested copy, so it causes no failure today, but it means anyone searching the project finds two results for every one of those files and cannot tell which is real, and any tool that scans for duplicate declarations reports it forever. It also blocks a useful check from being switched on: a guard that detects accidentally-nested duplicates cannot be enabled while this one exists, because it would report a failure on every run. Removing it requires first confirming through the project history that the nested copy is genuinely the leftover and not the original. |
| HXC-200 | Bug | Queued | Low | A detector was written to catch a specific kind of stall where a background worker gets stuck trying to hand off a result nobody is collecting. It identifies that stall by looking for one particular description of what the worker is waiting on. There is a second, equally real form of the same stall — where the worker waits on a choice between several possibilities rather than a single handoff — and the detector does not recognise it. This was demonstrated rather than theorised: a deliberately introduced leak of the second form went completely undetected while the detector reported everything healthy. The shape it does catch is the historical one, so the guard is not useless, but a future change that keeps the newer structure while breaking its escape route would slip past. Widening it to recognise both descriptions is a small change and restores the guard to covering the whole defect rather than half of it. |
| HXC-204 | Bug | Queued | Medium | Two long-running tests — one exercising heavy simultaneous access to the memory store, one exercising leader election among worker nodes under deliberately induced faults — report failure when the machine is under load, and pass comfortably when run on their own. Measured: during a full test run both failed, while in isolation they passed three times consecutively, one finishing in roughly a fifth of its allowed time and the other in about a twentieth. Their verdicts are therefore reporting how busy the machine was, not whether the product works. This matters most at exactly the wrong moment: the complete test run performed before a release is by definition the busiest the machine ever gets, so these two will mark a healthy release as broken and train everyone to wave the result through. A third test with the same problem was already corrected by making an inconclusive run report as skipped rather than failed, while keeping its real checks strict; the same treatment fits here. Both should wait for the condition they care about rather than assuming a fixed time is enough. |
| HXC-206 | Bug | Queued | Low | The newly-fixed health refresh deliberately releases its lock while it contacts each provider over the network, so that a slow or hanging provider cannot block everyone else. It then re-acquires the lock and only applies its verdict if the provider’s state has not changed underneath it. There is a narrow remaining window: if a provider is stopped and started again entirely within one probe, the check sees the same state it started with and applies a verdict formed against the previous instance. The result would be a provider briefly reported unhealthy when it is fine, which the next refresh corrects, and the dangerous direction — reporting a stopped provider as healthy — is already prevented. Worth recording that this is cheap to close rather than expensive: a hidden counter incremented on each state change is invisible to the outside world and requires no change to any published structure. An earlier note describing it as a published-interface change was wrong and has been retracted. |
| HXC-207 | Bug | Queued | Low | When a model provider record is created, its environment settings are taken from a shared template by reference rather than copied. Every record in every manager therefore points at the same underlying settings, including across separate manager instances. Nothing writes to those settings today, and the values handed out to callers are copied, so no corruption occurs at present — this was verified rather than assumed. The reason to record it is that the protection now added to these managers is per-instance: a lock in one manager cannot protect a structure shared with another. So the day someone adds a legitimate, properly-locked write to a provider’s settings, it will silently alter every other manager’s view as well, and the locking will look correct while failing. Copying the settings when the record is created removes the hazard permanently and costs nothing. |
| HXC-208 | Bug | Queued | Low | Four compose entries across two end-to-end test stacks declare a build context pointing at the Slack mock and the LLM-provider mock, but neither directory contains a Dockerfile. Any attempt to build those stacks therefore fails at the build step rather than at run time, which means the containerised form of these two services has almost certainly never been exercised. This was surfaced while fixing an unrelated permissive-origin defect in the same two services: the fix could be proven at the source and test-process level but not against a running container, precisely because no container of either service can be produced. That gap matters beyond these two mocks, because a fix validated only in-process leaves the deployed-artifact layer unproven, which is exactly the class of silent failure the four-layer verification discipline exists to catch. The work is to add the missing Dockerfiles, or to remove the build entries if these services are genuinely never meant to run containerised, and then to prove the choice by building the stack. |
| HXC-216 | Task | Queued | Low | A blanket rule excluding log files from version control was also excluding captured test evidence, because evidence transcripts are written as log files. The rule has now been corrected so this cannot happen again, and the three folders backing recently closed items have been recovered and committed. Thirty-five older folders remain in the same state: the runs exist only on the machine that produced them, so anyone cloning this project sees an evidence folder that appears empty, which is indistinguishable from a test that was never run. Recovering them is not automatic, because two of the files alone account for seventy-eight megabytes and committing those into permanent history is a poor trade that deserves a deliberate decision rather than a reflex. The work is to review the thirty-five, keep what genuinely substantiates a closed item, trim or summarise the two very large ones rather than storing them whole, and record explicitly which ones are being let go and why, so the gap is visible rather than silent. |
| HXC-219 | Task | Queued | Medium | A recent repair changed how the release gate decides whether a piece of recorded test evidence really belongs to the change it claims to document. Evidence must now name its commit on a labelled line rather than merely happening to contain the right code somewhere in the text. That new requirement was never written down for the people who have to follow it: the guide that authors read before recording evidence says nothing about the new labelled field, so a contributor following the current instructions can produce evidence the gate will reject without understanding why. Separately, the reference page describing the gate itself has printable and web copies that were generated well before the page was last edited, so all three versions disagree with each other and with the tool they describe. Fixing this means updating the author-facing guide to describe the labelled citation field and regenerating the exported copies so every version matches. The people who benefit are contributors recording evidence and reviewers reading it, who currently have no accurate written description of the rule being enforced. Success means someone can follow the written guide and produce evidence that passes the gate on the first attempt. |
| HXC-224 | Bug | Queued | High | When we mark a piece of work finished, we record a pointer to the proof that it really works. Nobody ever checked that those pointers actually lead anywhere. As a result three different kinds of rot accumulated silently and none of them were visible to any test or report. First, some pointers hold a whole paragraph of explanation instead of a location, so there is no way for a machine to follow them. Second, some point at a folder that was never created because the person doing the work saved the proof somewhere else, which means the proof exists but nobody can find it from the record. Third, some are attached to ordinary progress updates rather than to the actual completion, which makes routine notes look like formal proof. The effect is that a completed item can look fully evidence-backed in every summary and dashboard while the evidence is unreachable, and the only way anyone finds out is by manually hunting for it long afterwards. The work here is to make the completion pointer a checked field: it must point at something that genuinely exists, it must be attached only to real completions, and anything that fails those rules must be refused at the moment someone tries to record it rather than discovered months later. This protects everyone who relies on our finished-work reports being true, because a claim of proof that cannot be produced on demand is worse than no claim at all. |
| HXC-225 | Task | Queued | Medium | A single bundled helper component inside the agent project is responsible for 140 of the roughly 208 security advisories reported against the whole project — about two thirds of the total — and it entered the codebase without ever being discussed. Nobody has established what it does, whether we wrote it or copied it in, whether anything we ship actually uses it, or whether removing it would cost us anything. Until those questions are answered the headline advisory count is misleading: it reads as though the agent project carries enormous risk, when in reality the great bulk of it sits in one component that may not even be part of what we deliver. The work is to determine the component’s origin and purpose, whether it is reachable from anything we build or run, and then to make a decision about it — keep and maintain, upgrade its dependencies, or remove it — and record which was chosen and why. The decision matters more than the individual advisories, because upgrading dependencies inside a component we do not need would be effort spent on nothing. |
| HXC-226 | Bug | Queued | Medium | The agent project is mirrored to two hosting accounts, and automatic vulnerability alerting was only ever switched on for one of them. Queried today, one mirror reports two hundred and ten open alerts while the other reports none. The one reporting none is the one the main project is configured to pull from, so anyone who checks the security posture of the component we actually consume is shown a clean result while more than two hundred findings sit unseen on the sibling copy. Nothing is wrong with either set of code; the two mirrors hold the same commits. What differs is that only one of them is being watched. This is dangerous precisely because the answer looks reassuring: a report of zero findings is indistinguishable from a report of zero findings because nobody is looking, and the second case is what we have. The work is to switch alerting on for the mirror we pull from, confirm both then report the same figures, and add a periodic check that compares the two so a future divergence is noticed rather than trusted. Until that is done, any statement about this component’s vulnerability status must name which mirror it came from. |
| HXC-227 | Bug | Queued | — | A design document committed forty-eight days ago contains, in its API-keys section, what appears to be a genuine access key for an external model provider rather than a placeholder. The section is headed as being copied from the machine’s own credentials file and described as already configured, and the value carries none of the markers a placeholder would have: it is fifty-one characters long, uses twenty-nine distinct characters, and contains no example or to-be-filled wording. The document is tracked on the main branch and has therefore been published to all four hosting mirrors since the day it was written. Anyone with read access to any mirror, and anyone holding a clone or fork made at any point in those forty-eight days, already has the value. Deleting the line now would remove it from the current revision only; the history retains it, rewriting that history is forbidden, and rewriting would in any case not reach copies already distributed. The only action that actually withdraws the key is revoking it at the provider and issuing a replacement, which requires access to the provider account and cannot be done from within the repository. Until that happens the key must be assumed compromised. Once revoked, the document should be edited to reference the credentials file by name instead of quoting its contents, and a check added that refuses any commit introducing a value of this shape. |
| HXC-229 | Bug | Queued | — | The multi-provider routing gateway starts in its web framework’s debug mode rather than release mode, and says so in its own startup log alongside the framework’s warning that this should be switched for production use. Debug mode is not a cosmetic difference: it prints every registered route at startup, produces far more verbose logging on every request, and in this framework is documented as unsuitable for production because of the extra output and the internal detail it exposes in error responses. The service is being launched by the system supervisor as a long-running background service, which is exactly the production case the warning is about. Nothing is broken in the sense of requests failing, which is why this has gone unnoticed, but a production deployment is currently logging at development verbosity and revealing more internal structure than it should. The framework offers two ways to correct it, an environment variable or a call in the startup code, and the service unit is the natural place to set the former. The fix is to select release mode when the service runs under the supervisor, and to add a check that fails if a production unit ever starts in debug mode again. |
| HXC-231 | Bug | Queued | — | The HelixLLM gateway downloads large AI model files from an external website before it starts accepting network connections. During that download the operating system reports the service as running and healthy, but every attempt to reach it fails outright. Measured on 2026-08-06 this window lasted thirty-seven minutes from service start until the service actually began listening. Anyone checking the service status during that period is told everything is fine while the service is in fact unusable, and any other component that depends on the gateway will fail for the whole window. The problem is made worse because the download depends on an external site being reachable and fast: on this run one of the two downloads timed out after roughly thirty minutes and was abandoned. If that site were unreachable the gateway might never start listening at all. The fix is to start accepting connections first and download models in the background, and to report an honest not-ready state while the downloads are still in progress. |
| HXC-232 | Bug | Queued | — | HelixAgent expects two tables to exist in its database, named distributed_locks and agent_instances, but neither of them has ever been created. There is no setup script anywhere in the project that creates them. As a result HelixAgent tries to tidy up expired locks once every minute, the database refuses the request because the table does not exist, and an error is written to the log. Verified on 2026-08-06 by checking all three databases directly: neither table exists in any of them, and the error appeared sixty times in a sixty-minute period plus a further hundred and thirty times during the boot test. The service otherwise runs normally, so nothing visibly breaks, but the constant stream of errors buries genuine problems in the log and means the locking feature these tables were meant to support is silently doing nothing at all. Fixing this needs someone who knows what these tables were intended to contain to write the setup script; the columns must not be guessed. |
| HXC-233 | Bug | Queued | — | When the HelixLLM gateway starts it tries to launch a bundled local model server program called llama-server and fails because the program cannot be found. Searching the machine confirms the situation is worse than a misconfigured search path: no file called llama-server exists anywhere on the host, so this is not something that can be fixed by pointing the service at the right directory. The gateway records the failure as a warning and carries on without it, so nothing appears broken, but the local model serving feature is absent for the entire life of the service. This is particularly wasteful because the gateway had just spent thirty-seven minutes downloading a large model file specifically so this server could serve it; the download succeeded and the file sits on disk unused. Observed live on 2026-08-06 during a full platform boot. Fixing this requires actually obtaining and installing the program, then making sure the service can find it; it also raises the question of whether the gateway should be downloading models at all when the program that would consume them is not present. |
| HXC-234 | Bug | Queued | — | On startup HelixAgent tries to build and launch a set of optional plug-in tool servers, known as MCP servers, using the container engine. The build fails: two of the packages inside the container fail during their dependency-install and compile step and the whole operation is abandoned. HelixAgent records a warning saying it failed to start some of these servers and then continues running normally, so the platform looks healthy and nothing obviously breaks. The real effect is that every capability those plug-in servers were meant to provide is silently missing, and because the failure is only a warning it is easy for nobody to notice. Observed live on 2026-08-06 during a full platform boot, where the build was attempted twice and failed both times after downloading and unpacking a large container image each time, which also makes every startup slower. The fix requires repairing the dependency installation inside those container build files. |
| HXC-235 | Bug | Queued | — | The HelixLLM gateway provides a feature that finds documents by meaning rather than by exact wording. On startup it reports that no real language model is configured for this purpose, so it has fallen back to a simple hashing method. The gateway’s own warning states plainly that this fallback does not capture meaning at all and that retrieval quality will be significantly degraded. The important part is that the feature does not switch itself off or return an error: it keeps answering every request, just with results that are effectively arbitrary rather than relevant. Anyone using it would have no way of telling from the responses that it is not working properly. Observed live on 2026-08-06 during a full platform boot. Resolving this means pointing the relevant configuration setting at a genuine embedding provider, and deciding whether returning meaningless results silently is acceptable behaviour or whether the feature should refuse to answer instead. |
| HXC-236 | Bug | Queued | — | The standard library routine that splits a web address into a host and a port behaves differently in two parts of this codebase, using the same compiler and the same input. In the main application it rejects an address whose host is an unbracketed IPv6 literal; in the containers component it quietly accepts the same string and guesses the port from the last colon. The cause is that each component declares which language version it targets, and the newer version tightened this routine; the containers component still declares the older one, so it keeps the older, permissive behaviour. Two consequences follow. First, any reasoning about address handling is only valid for the component it was measured in, which has already caused one incorrect conclusion to be recorded during this work. Second, and more seriously, the day someone raises the containers component to the newer language version, addresses it accepts today will start being rejected, and the failure will appear as unreachable services rather than as anything pointing at the version change. The work is to make the difference explicit rather than incidental: decide deliberately which behaviour each component should have, record that decision where a reader will find it, and add a check that fails if the two drift apart again without anyone noticing. |
| HXC-238 | Bug | Queued | Low | The safety check that stops half-finished experiments from being committed now makes an exception for captured proof files, which was necessary because those files can never satisfy the old exception rule and so could not be saved at all. The exception is deliberately narrow: the file must sit in the evidence folder, carry one of four harmless file types, be saved as non-runnable, and not begin with the line that marks a file as a program. Together those make the file inert in normal use. What none of them prevent is somebody deliberately pointing a program interpreter at the file and running its contents anyway, which no file property can stop. The practical risk is low, since it requires a deliberate act rather than an accident, and the alternative was leaving the project unable to save the proof it is required to keep. Recording it so the exception is understood as bounded rather than absolute, and so anyone widening it later can see what it never claimed to cover. |
| HXC-239 | Bug | Queued | — | When HelixQA runs a test bank that needs to sign in, it reads the sign-in reply and picks out the wrong piece of it. The HelixCode server answers a successful login with two different values: a real access pass (the field named ‘token’) and a separate bookkeeping reference for the session (the field named ‘session_token’). Only the first one is accepted as proof of identity on later requests. HelixQA is set up out of the box to grab the second one, so it hands the server a value the server does not accept and is turned away with ‘Invalid or expired token’. The effect is that every test that needs to be signed in reports a failure even when the feature it is testing works perfectly. This was measured directly: the worker-management bank scored 6 passed and 4 failed with the built-in setting, and 9 passed and 1 failed when pointed at the correct field, with no change to the server. The reason nobody noticed is that HelixQA’s own internal tests use a pretend server that puts the access pass in the field HelixQA expects, so the mismatch never shows up until it is run against the real product. Anyone reading the results would wrongly conclude that large parts of the product are broken. |
| HXC-240 | Bug | Queued | — | One of the HelixCode test banks signs up a new account as part of its checks, but it always uses the very same account name, ‘hxc_gen_e2e’. The first time the bank is run the sign-up succeeds and the check passes. Every run after that hits the same account already sitting in the database, the server correctly refuses with ‘user already exists’, and the check is recorded as a failure forever after. This was observed live within a single session: the first run of the bank passed that step, and a second run minutes later failed it, with the account visible in the database timestamped to the moment of the first run. The rules this project works under require that automated checks can be re-run any number of times and give the same answer, cleaning up after themselves. As written this bank breaks that rule and quietly poisons its own results, so a permanent red mark accumulates that has nothing to do with whether the product works. The fix is for the bank to use a fresh unique name each run, or to remove the account it created when it finishes. |
| HXC-241 | Bug | Queued | — | The checks that confirm HelixCode can generate AI text look for an exact run of characters inside the server’s reply, and that comparison treats capital and small letters as different. Two checks in the generate-e2e bank ask for wording that the server does produce but with different capitalisation, so they are marked as failures even though the product behaved correctly. The most serious case asks the AI to say hello and then searches the reply for ‘hello’ in small letters; the AI answered ‘Hello’ with a capital H, so a genuinely working feature was reported as broken. This was confirmed by hand against the live server: asking it to reply with an invented word returned that exact word back, and asking it what seventeen times three is returned fifty-one, both with believable token counts, which proves real AI generation is running and healthy. A second check searches an error reply for ‘authorization’ in small letters while the server writes ‘Authorization’ with a capital A. Expecting exact capitalisation of freely generated AI wording is unreliable by nature. The consequence is false alarms that hide real problems and waste investigation time. |
| HXC-242 | Bug | Queued | — | Five checks covering the built-in screenshot and quality-assurance session features fail against the running HelixCode server, and every one of them fails for the same reason: the server answers ‘QA engine is disabled’ and reports itself temporarily unavailable. The server is being honest here rather than misbehaving, but the practical effect is that a whole advertised area of the product is switched off in this deployment and therefore cannot be used by anyone or confirmed as working by anybody. The affected areas are listing the available screenshot engines, listing quality-assurance sessions, asking for the status of a session, starting a new session, and the handling of a request to start a session with nothing to run. Because the feature is off, we have no evidence either way about whether the underlying code behind it functions. Someone needs to decide whether this feature is meant to be available, and if so switch it on and re-run these checks so the behaviour is actually proven; if it is meant to stay off, the checks should say so rather than reporting failures. |
| HXC-243 | Bug | Queued | — | Several of the automated test collections that check our services declare no expectation about what a correct answer looks like. They send a request, receive whatever comes back, and record a pass regardless of the reply. This was demonstrated rather than argued: one collection was deliberately aimed at the wrong service, one already proven to be returning an error for every request, and it reported both of its checks as passing. A collection that passes against a service known to be broken cannot tell a working feature from a dead one, so its green result carries no information at all. This matters more than an ordinary failing test, because a suite that cannot fail is worse than no suite: it produces confidence where there is none, and it will keep producing it every time it runs. The work is to give every check an explicit expectation — the status it should return, or the content the answer must contain — and then prove each one is capable of failing by pointing it at something known to be wrong and confirming it reports a failure. A separate finding from the same run: four apparent failures in the worker collection were traced to the test harness looking for the wrong field name in the login reply, not to any fault in the product, and that mismatch should be corrected so real failures are not lost among false ones. |
| HXC-245 | Bug | Queued | High | One blocked work item (HXC-172) has its explanation stored in the database but no longer has that same explanation written into its own descriptive text, and the two are supposed to agree. The tracker rebuilds those stored explanations FROM the descriptive text every time it regenerates its records, so an explanation that exists only in the database and not in the text is discarded the next time the tracker runs a full regeneration. That is what happens today: a regenerate-and-reread cycle drops it, and the tracker’s own validation then correctly reports the item as blocked-without-an-explanation. This matters because that explanation is what makes a blocked item actionable — it records what is blocked, what was already tried, and which decision would unblock it; losing it turns a tracked decision waiting on a person into an item nobody can act on. The operator benefits by keeping the context needed to make the blocking decision, and future contributors can see why the item stalled. The expected outcome is that the item’s descriptive text carries its explanation again, the stored and written copies agree, and a regenerate-and-reread cycle preserves it — proven by the tracker’s validation passing on the regenerated records. |
| HXC-246 | Bug | Queued | High | A complete run of the agent runtime’s automated tests finished with 366 groups passing, 12 groups failing, and 74 individual test failures. The failures are being investigated rather than assumed, because the early evidence points at the tests and their environment rather than at the product. Three patterns account for most of them: a large group cannot reach the in-memory cache service because they look for it on the port number it uses INSIDE its container while this machine publishes it on a different one; a second group expects a running service to answer a web request and fails instantly, even though that service is up and answering correctly when asked by hand; a third group measures elapsed time against fixed limits and overshot them by about a quarter, having run while four other jobs and a service rebuild were competing for the same processor. None of that proves the product is healthy, and none of it proves the product is broken - that is exactly what four parallel investigations are now establishing, each required to produce captured evidence rather than a plausible story. This matters because a test suite that fails for environmental reasons is as damaging as one that passes while the product is broken: both teach everyone to stop trusting the result, and both hide the real defects in the noise. The operator benefits from a suite whose red means something, and future contributors get a signal they can act on. The expected outcome is every one of the 74 failures classified with evidence as a genuine product defect, a test defect, an environment coupling, or a contention artifact, each real defect fixed with a test that reproduces it first, and the suite returning to a trustworthy state. |
| HXC-247 | Bug | Queued | High | Two separate parts of the system have both been told to use the same network address, and neither knows about the other. The agent runtimes own address book - the file that decides which service gets which port number - assigns port 8100 to the agent runtime itself. But a different component, the model verifier, has its own configuration that also names port 8100, and because the verifier starts first it takes the address. Meanwhile the agent runtime is launched from a settings file that still names its old address, 7061, so it never even tries to claim the one it was allocated. The visible result is that 82 test files ask port 8100 for the agent runtime and are answered by the verifier, which does not recognise the requests and rejects them with a not-found - so those tests report the agent runtime as broken when it is running perfectly well a few numbers away. This matters because it makes a large part of the test suite structurally incapable of testing the thing it names, and because the same collision would mislead anyone deploying the system for real. Whoever operates or deploys this benefits directly: today a healthy service reads as failing, and a genuinely failing one would look exactly the same. The expected outcome is a single place that decides port allocation for every component, no two components claiming the same number, the agent runtimes own settings agreeing with that allocation, and the tests then passing or failing for reasons that are genuinely about the product. Later evidence settles which of the two sides is the mistaken one, and it turns out the deployment is not misconfigured at all. The model verifier’s own service definition - the file that starts it on this machine - documents in its own header that this address is the agreed meeting point between the verifier and the gateway that consumes it, that the gateway looks there by default, and, in as many words, that the agent runtime actually runs on the other address here. The choice was therefore made deliberately and written down at deployment time, in the verifier’s favour. That makes the defect narrower and clearer than first described: the agent runtime’s internal address book is simply out of date, still claiming an address that a different, documented owner holds, and annotating it with a note that the old address was abandoned when in fact the old address is the one still in use. A contributing cause is that the verifier has no entry at all in that address book, so the one mechanism meant to prevent two components claiming the same number could not arbitrate a component it had never been told about. The practical consequence is unchanged - the tests inherit the stale claim and are answered by the wrong service - but the repair direction is now settled rather than open: correct the agent runtime’s entry to the address it genuinely serves, give the verifier an entry so the collision cannot silently recur, and point the test defaults at the real address. The honest limit is that this establishes which side is stale and why; it does not by itself establish that renumbering is safe to execute, because that entry is consumed across the whole component and the change still needs its impact review before it lands. |
| HXC-248 | Bug | Queued | High | A cleanup step in the automated test suite can shut down the running platform, and today the only thing preventing that is a coincidence. When the integration tests finish they try to stop any containers they started. To avoid stopping containers they did not start, they first check whether the agent service is still running - but the check is only whether something answers on network port 8100, with no verification of what that something is. On this machine port 8100 is held by a different component entirely, the model verifier, so the check says yes, and the shutdown is skipped. The agent service itself is running on a different port and is never actually consulted. If the verifier were ever stopped, restarted late, or moved, that same check would say no and the test cleanup would shut down the live platform out from under whoever was using it. The log line it prints while doing this is also untrue: it reports that the agent is still running on 8100 when the agent is not there at all. This matters to anyone running the test suite on a machine that also hosts a live deployment, which is the normal case here. The expected outcome is a check that confirms the identity of what is answering - not merely that the port is occupied - so the cleanup makes its decision on the real condition rather than a coincidence, and so the message it logs is true. |
| HXC-250 | Bug | Queued | High | When a user asks the system to write out a ready-made configuration file for their command-line coding assistant, the file it produces points that assistant at the wrong service. The generator fills in a network address that belongs to the model verifier rather than to the agent runtime the assistant is supposed to talk to, so the assistant sends its requests to a component that does not understand them and receives a flat “not found” in reply. From the user’s point of view the assistant simply does not work, with nothing in the error explaining that the address in their brand-new config was wrong from the moment it was written. Of the forty-eight assistants the project documents support for, forty-six are affected; a fix landed earlier covers only two of them, so the shared generator that serves all the rest still writes the wrong address today. This is the most directly user-facing defect in the current set, because it is not an internal test that misleads a developer - it is a file handed to a user with an instruction to use it. The people harmed are exactly the newcomers the feature exists to help: someone setting up their assistant for the first time, following the documented path, and getting a broken result they have no way to diagnose. The expected outcome is that every generated configuration names the address the agent runtime genuinely serves, that all forty-eight documented assistants are covered rather than two, and that a generated config works when the user follows the documented setup without editing anything by hand. |
| HXC-251 | Bug | Queued | Medium | One of our own services could not start while our own platform was running, because both had been told to use the same network address. The address in question is the conventional default that the wider industry uses for this kind of service, which is precisely what makes it the number most likely to be already taken - and on this project’s own machine it was taken, by a supporting database container the platform itself starts. The result was that the service refused to start whenever the platform was up, and any client dialling that same well-known address reached the database container instead, which completed a perfectly healthy-looking connection and then rejected every request. Because the wrong service was alive rather than absent, the checks that skip tests when something is unreachable did not skip: they ran, failed, and reported the failures against our service, which had never been running at all. This was also the underlying cause of twenty test failures that had been attributed to the wrong component. The fix registers the service in the project’s central address book so its address is allocated deliberately and can never silently collide again, and it now fails immediately with an actionable message rather than starting somewhere unexpected. What remains open is smaller but still misleading: the startup message printed for the operator still announces the old address, so anyone reading the log is told the wrong place to connect. Whoever runs or debugs the platform benefits, and the expected outcome is that the service starts reliably alongside the rest of the stack and that every message it prints names the address it genuinely bound. |
| HXC-252 | Bug | Queued | High | The automated check that guards our workable-items records against drift gives the wrong repair instruction when it finds a problem, and following that instruction would destroy data. The system keeps the same information in two places: a database, which is the authoritative copy, and a set of human-readable documents generated from it. When the check notices the two disagree, it tells the maintainer to copy the documents into the database - which is exactly backwards, because the database is the side that is meant to be trusted and the documents are the side that is meant to be regenerated. At the moment the problem was found, obeying the message would have overwritten a database holding forty-six items with a stale document holding only thirty-six, deleting ten items outright and resurrecting eight that had already been closed. The trap is particularly dangerous because it fires precisely when someone is already worried about consistency and is therefore most inclined to do exactly what the tool tells them. Anyone maintaining the project’s issue records is at risk, and because the loss would look like a legitimate synchronisation rather than an accident, it could easily go unnoticed for a long time. The expected outcome is that the message names the correct direction - regenerate the documents from the database - so that following the tool’s own advice repairs the disagreement instead of causing data loss. |
| HXC-254 | Bug | Queued | Medium | Tests in one area of the codebase interfere with each other because they unintentionally share a single piece of network machinery, so a test can fail for reasons that have nothing to do with the code it is testing. When each connector to an external service is created it is given its own timeout setting but no connection handler of its own, and the underlying library quietly falls back to one shared handler belonging to the whole process. The tests in this area start roughly a hundred and forty-five miniature pretend servers and mark around five hundred cases to run simultaneously; each pretend server, when it shuts down at the end of its own test, politely tells that shared handler to close idle connections - and because the handler is shared, it also severs connections other tests are in the middle of using. The result is a failure that appears in a different connector on almost every run and vanishes when the tests are run one at a time, which is the signature of a problem in the test setup rather than in the product. It reproduces reliably enough to matter: roughly one run in ten fails this way. Developers are the people harmed, because a suite that fails unpredictably teaches everyone to re-run it rather than read it, and real defects hide comfortably inside that noise. The expected outcome is that each connector is given its own connection handler so shutting one pretend server down cannot disturb any other test, and the suite becomes trustworthy enough that a red result means something is genuinely wrong. |
| HXC-255 | Task | Queued | Medium | Two things are left over in the scripts that run the project’s full validation, and one of them needs a decision from the operator rather than a quiet fix from us. The first is a display problem: the end-of-run summary prints “Integration Tests: Completed” in green whenever the log file merely exists, regardless of what the log actually says, so a run in which tests genuinely failed still shows a reassuring green line in the summary a person is most likely to read. The second is deliberate and more consequential: both runners are written to note test failures as warnings and carry on, finishing with an overall success status even when real tests have failed, which means neither script can serve as a gate that blocks a release. That behaviour was chosen on purpose so that a single failure does not abort a long run and lose the rest of the information, and there is a genuine trade-off here between gathering everything in one pass and refusing to proceed when something is broken. Because it is a deliberate posture rather than an oversight, changing it is an operator decision about how the project wants its release gate to behave, and it should not be altered silently by whoever happens to touch the file next. Whoever depends on these runs to judge release readiness benefits from settling it, since today a green finish means only that the script reached the end. The expected outcome is that the summary line reflects the real result rather than the presence of a file, and that the operator makes an explicit, recorded choice about whether these runners should fail when tests fail. |
| HXC-256 | Bug | Queued | Low | The tool that regenerates the project’s tracker documents writes them next to wherever it happens to be run from unless it is explicitly told otherwise, so an operator who omits that one optional setting quietly produces a second, untracked copy of every tracker document while the real ones stay out of date. The tool’s own usage line presents the destination as optional, which is what invites the omission, and its built-in default is simply the current folder rather than the folder where this project actually keeps those documents. This was found the hard way during routine work: running the documented command without that setting created sixteen stray copies at the top of the project while the genuine documents, one directory down, kept their old contents. The consequence is a split-brain state where someone can look at freshly written files, see today’s content, and reasonably conclude the records are current when the versions under version control are not. Anyone regenerating the tracker documents by hand is exposed, which in practice means maintainers and automated helpers working outside the standard scripts. The exposure is genuinely bounded and that bounds the severity: every wrapper script the project ships passes the destination explicitly, the tool prints the full path of everything it writes so the mistake is visible to a careful reader, the stray copies show up as new untracked files, and the separate consistency check would eventually notice the real documents had gone stale. What is missing is the tool itself objecting. The expected outcome is that regenerating the documents without naming a destination either writes them where the project keeps them or refuses and says so, instead of succeeding somewhere else. The check that would have caught this does not exist today: the existing guard for a closely related problem always supplies the destination explicitly, so it can never exercise the case where the setting is left out - adding that second case is the specified follow-up. |
| HXC-257 | Bug | Queued | Medium | The automated check that guards our workable-items records promises more than it actually measures, so a reader who trusts its wording is given a guarantee nobody ever computed. Internally it names the thing it inspects “the committed database” and its written description states that it proves the committed database is valid and not stale, but it never consults version control at all - it simply copies the file sitting in the working folder, which may contain changes that have not been committed to anything. What it genuinely proves is narrower and still useful: that the database and the documents on disk right now agree with each other. The gap was demonstrated live during this session, when the check reported success while the database held seven newly filed records that had not yet been committed - exactly the situation its own wording claims to rule out. Worth stating plainly is that the underlying behaviour is probably correct: the check runs as part of the pre-release sweep, where the point is to confirm the material you are about to commit is self-consistent, so inspecting the working folder is the sensible thing to do, and there is a documented reason for the copy - opening the database directly would modify it as a side effect. On that reading the repair is the naming and the wording, not the logic. Everyone who reads that check’s verdict before approving a release is affected, because the difference between “what is on your disk is consistent” and “what is committed is correct” is exactly the difference that matters when the two have drifted. The misleading name has already spread: the description of the paired test that exercises this check repeats the same claim. The expected outcome is that the check’s name, its description, and the sentence it prints all describe only what it measures, and that if the stronger guarantee is wanted it is added deliberately as a separate comparison against version control. The test that would have caught this does not exist today: the paired test plants a disagreement between the documents and the database, but nothing plants a difference between the committed copy and the working copy and requires the check to object - adding that case is the specified follow-up. |